FLEXOLOGY

Deployment Readiness Audit v2

Premium Sports Recovery Mobile Booking System

flex.jemariapp.com

Audit Date: 03 April 2026

Auditor: QA Platform

# Executive Summary

Deployment Readiness Score: 5.4/10

STATUS: NOT READY FOR PRODUCTION

## Score Breakdown

Performance: 3/10 – FCP 11,660ms (6.5x over 1.8s target)

Security: 4/10 – HSTS added but 5 critical headers missing, trivial admin credentials

Functionality: 6/10 – /services route returns 404, booking viewport issue persists

UX: 6/10 – Currency inconsistency, whitespace gaps, minor improvements from v1

Data Integrity: 5/10 – Revenue mismatch on dashboard, hardcoded data

## Key Improvements from v1 (8 Items Fixed)

HSTS header now present (max-age=63072000)

Admin sidebar navigation now works (was broken SPA routing)

Booking properly blocked when no therapist available

Admin redirects to home when not authenticated

No sensitive data in localStorage

CORS not wildcard (secure configuration)

No exposed debug/config API endpoints

Featured Services section added to homepage

## Critical Blockers for Production

[FLX-001] FCP 11,660ms – Page loads as blank screen for 10+ seconds

[FLX-002] 5 security headers missing – Vulnerable to clickjacking, XSS, MIME-type sniffing

[FLX-003] /services route returns 404 – Homepage See All link is broken

[FLX-004] Trivial admin credentials (0000 / admin) – No rate limiting, no MFA

[FLX-005] Tech stack exposed in headers – Enables targeted attacks

# All Findings by Severity

## CRITICAL (5 Findings)

FLX-001: FCP 11,660ms — 6.5x above 1.8s target

Severity: CRITICAL | Performance

Server TTFB is acceptable (310-440ms) but client-side rendering takes 11+ seconds. JS bundle blocks critical rendering path. Page appears as black screen for ~10 seconds before content renders.

Impact: Users abandon site before load. Google Core Web Vitals will fail, harming SEO and conversion rates.

Fix: Implement SSR/SSG for initial HTML shell, code-split with next/dynamic, lazy load below-fold components, defer non-critical JS, preload critical resources.

FLX-002: 5 Security Headers Missing

Severity: CRITICAL | Security

Missing: Content-Security-Policy, X-Frame-Options, X-Content-Type-Options, Referrer-Policy, Permissions-Policy. Only HSTS is present (improvement from v1).

Impact: Vulnerable to clickjacking, MIME-type sniffing, XSS, information leakage.

Fix options:

CSP: script-src 'self'

X-Frame-Options: DENY

X-Content-Type-Options: nosniff

Referrer-Policy: strict-origin-when-cross-origin

Permissions-Policy: camera=(), microphone=(), geolocation=()

FLX-003: /services Route Returns 404

Severity: CRITICAL | Functionality

The See All link on homepage Featured Services section navigates to /services which shows Not Found page. Core navigation link on homepage that leads to dead page.

Impact: Users cannot browse all services from homepage. Major conversion blocker.

Fix: Create /services page or update See All link to point to correct route.

FLX-004: Trivial Admin Credentials

Severity: CRITICAL | Security

Username: 0000, Password: admin – extremely guessable. No rate limiting on login attempts. No MFA or additional authentication factors.

Impact: Anyone who discovers admin URL can trivially guess credentials and gain full access.

Fix: Enforce strong password policy (min 12 chars, mixed case, numbers, symbols), implement MFA, add rate limiting.

FLX-005: Tech Stack Exposed in Response Headers

Severity: CRITICAL | Security

Server: Vercel and X-Powered-By: Next.js headers reveal infrastructure.

Impact: Enables targeted attacks against known CVEs for Vercel/Next.js.

Fix: Remove X-Powered-By header (Next.js config: poweredByHeader: false), suppress Server header.

## HIGH (6 Findings)

FLX-006: Booking Page Content Above Viewport on Load

Severity: HIGH | Functionality/UX

/book page loads with Step 1 content scrolled above visible viewport. Users see blank white page. Must scroll UP to find content. NOT FIXED from v1 audit.

Fix: Reset scroll position to top on page load with window.scrollTo(0,0) on mount.

FLX-007: Dashboard Revenue Shows Rp 0 Despite Active Bookings

Severity: HIGH | Data Integrity

Executive Dashboard shows Gross Settled Revenue: Rp 0 but Outlet Performance Leaderboard shows Home Service: Rp 475,000 + Dash Padel: Rp 200,000.

Fix: Investigate query – likely reading from different table or applying incorrect filter.

FLX-008: Currency Format Inconsistency

Severity: HIGH | UX/Data Integrity

Consumer app: "IDR 200K" | Admin leaderboard: "Rp 475,000" | Admin card: "Rp 0". Three different formats across app.

Fix: Standardize to Indonesian convention: "Rp 200.000" with period separators. Create shared formatCurrency() utility.

FLX-009: No Therapists Assigned to Dash Padel Outlet

Severity: HIGH | Functionality

Both therapists assigned to Flexology at Pondok Indah. Dash Padel has zero therapists. All booking attempts fail.

Fix: Assign therapists to Dash Padel or remove from booking selection if not staffed.

FLX-010: Staff Specialty Typo sports masasge

Severity: HIGH | Data Integrity

indra's specialty shows 'sports masasge' instead of 'sports massage' on Staff Registry page.

Fix: Correct typo in database. Add input validation for specialty fields.

FLX-011: Admin Time Format Inconsistency

Severity: HIGH | UX

Staff Registry forms: period separator (09.00, 20.00) | Staff cards: colon separator (09:00) | Outlets page: period separator. Two formats within same admin panel.

Fix: Standardize on colon format (09:00) throughout – international standard.

## MEDIUM (8 Findings)

FLX-012: Whitespace Void Below Homepage Content

Large white/grey empty area below category tabs. Unprofessional appearance.

Fix: Add bottom navigation/footer or constrain page height.

FLX-013: 24 People Looking Indicator Likely Hardcoded

Value appears static. If discovered by users, erodes trust.

Fix: Make dynamic based on real session data or remove.

FLX-014: Logo.png Loaded Twice on Homepage

Duplicate resource fetching wastes bandwidth.

Fix: Debug component rendering for double mount.

FLX-015: All Service Ratings Show Identical 4.9/5

Every service shows exactly 4.9/5. Ratings appear hardcoded.

Fix: Implement real rating system or remove ratings.

FLX-016: Credit Card Rate Decimal Format Inconsistency

Field shows 0,02 (comma) but label example says 0.029 (period).

Fix: Standardize decimal format and add input validation.

FLX-017: Outlet Hours vs Therapist Shift Gap

Outlets open 08:00-22:00 but therapists work 09:00-20:00. Users get no therapist errors.

Fix: Align outlet hours with staff shifts or filter slots by availability.

FLX-018: Bookings Pipeline Shows No Grid Columns Available

Schedule grid view does not display staff columns for Dash Padel outlet.

Fix: Display available staff columns or show clear message.

FLX-019: Staff Name Capitalization Inconsistent

Widi (capitalized) vs indra (lowercase).

Fix: Auto-capitalize first letter on save.

## LOW (5 Findings)

FLX-020: Add Therapist Form Contains Pre-filled Test Data

Form fields show Sarah Jenkins and Sports Massage, Recovery.

Fix: Clear pre-filled values, use HTML placeholder attributes.

FLX-021: No Confirmation Dialogs for System Variable Changes

Economy Engine values can be saved without confirmation.

Fix: Add confirmation modal for all Save actions.

FLX-022: No Bottom Navigation on Consumer App

Mobile booking app has no persistent bottom navigation.

Fix: Add bottom nav with Home, Services, Book, Profile tabs.

FLX-023: Powered by Jemari App Branding on 404 Page

404 page exposes platform provider branding.

Fix: Customize 404 page with Flexology branding.

FLX-024: No Audit Logging Visible for Admin Actions

No visible audit trail for admin changes.

Fix: Implement audit logging for all admin write operations.

# Performance Benchmark Data

| Page | TTFB (ms) | FCP (ms) | Resources | Status |
| --- | --- | --- | --- | --- |
| / (Homepage) | 310 | 11,660 | 27 | 200 |
| /book | 340 | 11,776 | 25 | 200 |
| /services | 408 | 11,212 | 20 | 404 |
| /admin | 339 | N/A | N/A | 200 |
| /admin/schedule | 376 | N/A | N/A | 200 |
| /admin/staff | 318 | N/A | N/A | 200 |
| /admin/outlets | 407 | N/A | N/A | 200 |
| /admin/settings | 309 | N/A | N/A | 200 |

Key Finding: All pages show critically high FCP (11,212-11,776ms), indicating severe client-side rendering delays. TTFB remains acceptable (309-408ms), suggesting the problem is JavaScript bundle execution.

# Security Assessment

## HTTP Security Headers Status

| Header | Status | v1 Status | Change |
| --- | --- | --- | --- |
| Strict-Transport-Security | PRESENT | MISSING | FIXED |
| Content-Security-Policy | MISSING | MISSING | No change |
| X-Frame-Options | MISSING | MISSING | No change |
| X-Content-Type-Options | MISSING | MISSING | No change |
| Referrer-Policy | MISSING | MISSING | No change |
| Permissions-Policy | MISSING | MISSING | No change |
| Server | EXPOSED | EXPOSED | No change |
| X-Powered-By | EXPOSED | EXPOSED | No change |

## Authentication & Authorization

Admin panel: Username 0000, Password admin — CRITICAL RISK

No rate limiting on login attempts

No multi-factor authentication (MFA)

No account lockout mechanism

Session management appears functional

## Data Protection

No sensitive data in localStorage – IMPROVED from v1

HTTPS enforced via HSTS

CORS correctly set to same-origin

No exposed API endpoints with debug/config data

## Vulnerability Exposure

Tech stack disclosed (Vercel, Next.js) enables CVE targeting

5 missing headers increase OWASP Top 10 risk

Trivial credentials eliminate need for sophisticated attacks

# Recommendations Roadmap

## IMMEDIATE (Must Fix Before Any Deployment)

Change admin credentials to strong password (12+ chars, mixed case, numbers, symbols)

Implement rate limiting on login attempts (5 attempts, 15-minute lockout)

Add all 5 missing security headers (CSP, X-Frame-Options, X-Content-Type-Options, Referrer-Policy, Permissions-Policy)

Remove X-Powered-By header and Server header exposure

Fix /services 404 route or remove broken link from homepage

Correct booking page scroll position (window.scrollTo on mount)

## NEXT SPRINT (Critical for Production)

Implement MFA (TOTP or Email-based) for admin panel

Reduce FCP below 3 seconds via SSR/SSG and code-splitting

Fix dashboard revenue calculation (Gross Settled Revenue vs. Leaderboard mismatch)

Standardize currency format across app (Rp X.XXX format)

Assign therapists to all outlets or filter unavailable outlets

Standardize time format (use colon separator: 09:00)

Fix staff name capitalization (indra to Indra)

## FUTURE (Post-Launch Polish)

Add audit logging for all admin write operations

Implement real review/rating system for services

Add confirmation dialogs for critical admin changes

Design and implement bottom navigation for consumer app

Customize 404 page with Flexology branding

Remove hardcoded 24 people looking indicator or make dynamic

Align outlet operating hours with therapist shift availability

# Appendix: Test Environment & Methodology

## Audit Scope

Application: Flexology Premium Sports Recovery Mobile Booking System

URL: flex.jemariapp.com

Type: Next.js PWA with Turbopack on Vercel

Target Market: Indonesia (Jakarta)

Audit Date: 03 April 2026

Audit Type: v2 re-audit (follow-up to v1 fixes)

## Testing Methodology

Performance: Lighthouse audit, Network tab analysis

Security: OWASP Top 10 checklist, HTTP header inspection, authentication testing

Functionality: Manual navigation testing, form submission, endpoint testing

UX: Visual inspection, viewport testing, content hierarchy review

Data Integrity: Dashboard metric verification, database consistency checks

## Severity Ratings

CRITICAL: Blocks deployment; exposes major security/functionality gaps

HIGH: Impacts core UX or data accuracy; should be fixed before launch

MEDIUM: Reduces quality or poses minor security risks; fix in next sprint

LOW: Polish/minor UX issues; address post-launch

## v1 → v2 Comparison Summary

Overall Score Improvement: 4.8/10 (v1) → 5.4/10 (v2) = +0.6 points

Fixes Delivered: 8 items

Outstanding Critical Issues: 5 (down from 6 in v1)

Outstanding High Issues: 6 (unchanged)

Security improved: HSTS header added, no sensitive data in localStorage, auth checks in place

Functionality improved: Admin navigation fixed, booking validation works

Performance unchanged: FCP remains 11,660ms+ (not addressed in v2)

UX improved slightly: Featured Services section added, but viewport issues persist

END OF REPORT

QA Platform | 03 April 2026