# Flexology V6

Comprehensive QA Audit Report

RE-AUDIT POST V5 VERIFICATION

Application: Flexology (flex.jemariapp.com)

Build Version: v0.9.0

Audit Date: April 4, 2026

DEPLOYMENT READINESS: 3.2/10

NOT READY FOR PRODUCTION - REGRESSED FROM V5

Prepared for: Development Team & QA Review

# Executive Summary

Status: REGRESSED — NOT DEPLOYMENT READY

The V6 re-audit reveals significant discrepancies between the V5 Verification Report's claims and actual system behavior. The development team submitted a V5 Verification Report claiming "100% adherence to deployment readiness specifications" with build v0.9.0. This audit found that claim to be inaccurate.

| Metric | V5 Score | V6 Score | Change |
| --- | --- | --- | --- |
| Overall Readiness | 5.8/10 | 3.2/10 | REGRESSED |
| Functionality | 6/10 | 2/10 | CRITICAL &#x2193; |
| Performance | 8/10 | 3/10 | CRITICAL &#x2193; |
| Security | 5/10 | 3/10 | WORSE |
| UI/UX | 6/10 | 4/10 | WORSE |
| Data Integrity | 3/10 | 2/10 | WORSE |

## Key Findings

- Critical Regression: Homepage FCP increased 35x from 400-628ms (V5) to 21.8 seconds (V6)

- Core Functionality Broken: Booking flow Continue button non-functional &#x2014; users cannot complete reservations

- Revenue Discrepancy Persists: V5-002 claimed fixed but Executive Dashboard still shows Rp 0 vs Rp 875,000 on Outlet Leaderboard (identical to V5 issue)

- Sample Data in Production: Pre-filled test data still present on registration form despite V5 claims of removal

- Default Admin Credentials Active: Username &#x2018;0000&#x2019; with password &#x2018;admin&#x2019; still grants unrestricted access

- Security Headers Missing: CSP and X-Frame-Options absent; X-Powered-By exposed

## Discrepancies: V5 Claims vs. V6 Reality

| V5 Finding ID | V5 Claim | V6 Audit Result | Status |
| --- | --- | --- | --- |
| V5-001 (POS 404) | POS 404 error fixed | Security issues remain; unclear if core fix applied | NOT VERIFIED |
| V5-002 (Revenue) | Data loop errors fully rewritten | STILL BROKEN - Rp 0 vs Rp 875,000 discrepancy | REGRESSION |
| V5-005/009/010 (Sample Data) | Pre-filled data removed | STILL PRESENT on registration form | NOT FIXED |
| V5-011 (Password Toggle) | Eye/EyeOff toggles added | NOT FOUND on registration form | NOT IMPLEMENTED |
| Performance | FCP 400-628ms (excellent) | FCP 21.8 seconds (35x regression) | CRITICAL REGRESSION |

# V6 Audit Findings (12 Issues)

V6-001: POS Module Status - NEEDS VERIFICATION

V6-002: Revenue Data Mismatch - CRITICAL

V6-003: Pre-filled Sample Data Still Present

V6-004: Password Visibility Toggles Not Implemented

V6-005: Homepage FCP Regression - CRITICAL

V6-006: Booking Flow Navigation Broken

V6-007: /services Page Requires Authentication

V6-008: Admin Session Timeout Too Short

V6-009: Security Headers Missing

V6-010: Default Admin Credentials Still Active

V6-011: Admin Auth Inconsistency

V6-012: XSS Vulnerability in Registration

# Performance Benchmark Summary

## Core Web Vitals Comparison

| Metric | V5 Baseline | V6 Current | Status |
| --- | --- | --- | --- |
| Homepage FCP | 400-628ms | 21,800ms | CRITICAL REGRESSION |
| Dashboard FCP | 573ms | ~580ms | STABLE |
| Services Page | 612ms | N/A (Auth blocked) | N/A |
| Average (other pages) | 573-872ms | 573-872ms | STABLE |

## Analysis

- Homepage is the primary entry point. 21.8 second load time makes the application effectively unusable.

- Other pages stable at 573-872ms, suggesting homepage-specific issue (bundle, third-party, SSR configuration).

- Performance regression coincides with V0.9.0 build deployment. Likely deployment-related, not code regression.

# Security Assessment Summary

| Category | Status | Issues |
| --- | --- | --- |
| Authentication | CRITICAL RISK | Default creds active (0000/admin); Auth bypass potential |
| Authorization | HIGH RISK | Inconsistent /admin access control; POS module unclear |
| Headers | HIGH RISK | CSP missing, X-Frame-Options missing, X-Powered-By exposed |
| Input Validation | HIGH RISK | XSS in registration form name field |
| Session Management | MEDIUM RISK | Admin sessions timeout too quickly |

## Immediate Actions Required

- Disable/rotate default admin credentials immediately (0000/admin)

- Add CSP, X-Frame-Options, remove X-Powered-By before any production deployment

- Fix XSS input validation in registration form

- Verify /admin access control with proper test scenarios

# Deployment Readiness Scorecard

| Category | V6 Score | Status | Notes |
| --- | --- | --- | --- |
| Functionality | 2/10 | CRITICAL | Booking broken, revenue wrong |
| Performance | 3/10 | CRITICAL | Homepage 21.8s FCP |
| Security | 3/10 | CRITICAL | Default creds, missing headers, XSS |
| UI/UX | 4/10 | HIGH | Sample data, timeouts |
| Data Integrity | 2/10 | CRITICAL | Revenue Rp 0 vs Rp 875k |
| OVERALL | 3.2/10 | NOT READY | REGRESSED |

## Scoring Rationale

### Functionality: 2/10

- Booking flow broken (Continue button non-functional) &#x2014; core revenue function blocked

- POS module status unverified; auth bypass potential

- Revenue data incorrect (Rp 0 vs Rp 875,000) &#x2014; financial functions unreliable

### Performance: 3/10

- Homepage FCP 21.8s is unusable (baseline: 400-628ms)

- Other pages stable (573-872ms), but homepage is entry point

### Security: 3/10

- Default credentials still active

- XSS and missing security headers

- Auth inconsistency on /admin

### UI/UX: 4/10

- Pre-filled sample data still visible

- Missing password visibility toggles

- Session timeout too short for admin workflow

### Data Integrity: 2/10

- Revenue mismatch persists (Rp 0 vs Rp 875,000)

- Test/sample data in production database

# Fix Priority Sprint Plan

The development team must address these findings in priority order. Estimated 4-week sprint cycle based on severity and dependencies.

## Sprint 1 (Week 1 - BLOCKERS)

Resolve critical blockers preventing production deployment

| Priority | Finding | Est. Effort | Acceptance Criteria |
| --- | --- | --- | --- |
| 1 | Fix homepage FCP regression (21.8s &#x2192; <1s) | 4-6h | FCP <1000ms on homepage; identify build/bundle issue |
| 2 | Fix booking flow Continue button | 2-3h | Users can complete booking end-to-end without errors |
| 3 | Fix revenue data aggregation | 3-4h | Executive Dashboard Rp amount = Outlet Leaderboard Rp amount |
| 4 | Force admin password change (0000/admin) | 1-2h | Default credentials disabled; first login requires password reset |
| 5 | Verify POS module accessibility | 2-3h | POS endpoints require proper authentication; no bypass |

## Sprint 2 (Week 2 - HIGH)

Address security and data integrity issues

| Priority | Finding | Est. Effort | Acceptance Criteria |
| --- | --- | --- | --- |
| 6 | Remove pre-filled sample data | 2-3h | Registration form has no placeholder text; clean UX |
| 7 | Add security headers (CSP, X-Frame-Options) | 2h | Headers present in HTTP response; CSP policy defined |
| 8 | Remove X-Powered-By header | 30m | Header absent in HTTP response |
| 9 | Fix XSS input validation | 2-3h | XSS payloads sanitized; name field validates safely |
| 10 | Resolve /admin auth inconsistency | 3-4h | Conclusive test confirms auth required; no bypass |

## Sprint 3 (Week 3 - MEDIUM)

Improve usability and discoverability

| Priority | Finding | Est. Effort | Acceptance Criteria |
| --- | --- | --- | --- |
| 11 | Implement password visibility toggles | 1-2h | Eye/EyeOff icons on password fields; toggle works |
| 12 | /services page public access | 1h | Unauthenticated users can browse services |
| 13 | Extend admin session timeout | 1h | Admin sessions persist for 30+ minutes of activity |
| 14 | Add rate limiting on login endpoint | 2-3h | Brute force protection; limits login attempts |

## Sprint 4 (Week 4 - HARDENING)

Security and operational hardening

| Priority | Task | Est. Effort | Acceptance Criteria |
| --- | --- | --- | --- |
| 15 | Implement cookie security flags | 1h | HttpOnly, Secure, SameSite flags set on all cookies |
| 16 | Review session management | 2-3h | Session tokens secure; no predictable IDs |
| 17 | Comprehensive regression testing | 6-8h | All V5/V6 findings re-tested; none resurface |
| 18 | Performance monitoring setup | 3-4h | Metrics dashboard configured; alerts on FCP >1s |

## Post-Sprint Criteria

- All Sprint 1 items MUST be closed before production deployment

- Sprint 2 items required for security posture

- Sprints 3-4 enhance user experience and operational stability

- Re-audit after all sprints complete; expect score &#x2265;7.5/10

# Conclusion and Recommendations

## Overall Assessment

The V5 Verification Report claiming "100% adherence to deployment readiness specifications" is inaccurate. Multiple claimed fixes were not deployed or were incomplete. V6 also introduces new critical regressions.

The application is NOT ready for production deployment. The core business function (booking flow) is broken, homepage performance is unusable, and security posture is compromised by active default credentials and missing security headers.

## Immediate Actions

- DO NOT DEPLOY V0.9.0 to production

- Rotate default admin credentials (0000/admin) immediately

- Investigate homepage FCP regression (21.8s) &#x2014; likely build/bundle or SSR issue

- Fix booking Continue button to restore revenue function

## Recommendations

- Execute Sprint 1 fixes before any production deployment attempt

- Implement proper regression testing between V5 and V6 to catch deployment issues

- Use performance monitoring (Web Vitals dashboard) to catch regressions early

- Establish baseline metrics for each release; flag any regression >10%

- After fixes, conduct full re-audit targeting score &#x2265;7.5/10 before production release

END OF REPORT