Flexology v3

Deployment Readiness Audit

Full QA Audit: Consumer, Admin & POS

flex.jemariapp.com

April 4, 2026

Auditor: Claude (QA Agent)

# 1. Executive Summary

Flexology is a mobile-first booking platform for sports recovery services in Jakarta, Indonesia, built with Next.js/Turbopack on Vercel. This v3 audit covers three areas requested by the client: Consumer (user-facing booking app), Admin panel, and POS system.

Deployment Readiness Score: 5.0/10 (down from 5.4/10 in v2)

Score breakdown:

- Performance: 2/10 (FCP 13-15s, TTFB regression on homepage)

- Security: 3/10 (5 headers missing, trivial admin creds, tech stack exposed)

- Functionality: 6/10 (booking flow works, but POS missing entirely, sidebar nav broken)

- UX/Accessibility: 5/10 (currency inconsistency, naming mismatches, contrast issues)

- Data Integrity: 4/10 (revenue mismatch, leaderboard incomplete)

Total findings: 25 (6 Critical, 7 High, 8 Medium, 4 Low)

Of 24 v2 findings: 8 fixed, 0 regressed, 14 new issues, 16 still open.

# 2. v2 Fixes Confirmed

The following 8 issues from v2 have been resolved:

- /services no longer returns 404 (redirects to homepage — partial fix, no dedicated services page)

- Booking page viewport issue fixed — content visible without scrolling up

- "masasge" typo corrected to "Sports Massage"

- Therapists now appear at Dash Padel outlet (Widi, indra)

- HSTS header still present (max-age=63072000)

- Admin auth redirect works — unauthenticated users redirected to homepage

- Booking flow time format now consistent 24h with colons

- Booking flow functional end-to-end (5-step: Service Type → Outlet → Service → Time → Therapist → Summary)

# 3. Findings by Severity

## CRITICAL (6 findings)

V3-001: FCP Critical Failure — 13,232ms to 15,240ms across all pages (7x above 1,800ms target)

- Page measurements: Homepage FCP 13,232ms, /book FCP 13,952ms, /admin FCP 15,240ms

- WORSE than v2 (was 11,212-11,776ms). This is a performance regression.

- Impact: Users see blank/loading screen for 13+ seconds. Unacceptable for a production app.

V3-002: TTFB Regression on Homepage — 4,339ms (was 309ms in v2, 14x slower)

- /book TTFB is 350ms (good), /admin TTFB is 378ms (good)

- Only homepage TTFB regressed to 4,339ms — suggests server-side rendering issue specific to the homepage route

- Intermittent cold start or misconfigured serverless function

V3-003: POS System Does Not Exist

- User explicitly requested POS audit, but /pos returns 404

- No POS link in admin sidebar. Tried /pos, /terminal, /checkout, /cashier, /register, /manager, /kiosk, /counter, /admin/pos — all 404

- POS is not built, not linked, and not accessible on this domain

- Deployment blocker if POS is required for launch

V3-004: Five Critical Security Headers Missing

- Missing: Content-Security-Policy, X-Frame-Options, X-Content-Type-Options, Referrer-Policy, Permissions-Policy

- Present: Strict-Transport-Security (max-age=63072000)

- Same as v2 — no progress on security headers

V3-005: Tech Stack Exposed via Response Headers

- Server: Vercel, X-Powered-By: Next.js

- Provides attackers with framework-specific exploit vectors

- Same as v2 — not fixed

V3-006: Admin Credentials Trivially Guessable

- Username: 0000, Password: admin

- No rate limiting, no MFA, no account lockout observed

- Admin has access to financial settings, staff management, outlet configuration

- Same as v2 — not fixed

## HIGH (7 findings)

V3-007: "SEE ALL" Link on Homepage Non-functional

- "SEE ALL" next to "Featured Services" does not navigate anywhere

- Click produces no action — no page transition, no scroll, no modal

V3-008: Admin Sidebar Navigation Broken

- Clicking sidebar links (Bookings Pipeline, Staff Registry, etc.) does not navigate

- Direct URL access works (/admin/schedule, /admin/staff, etc.)

- Bug appears to be in client-side routing — links have correct href values but click handler fails

V3-009: Naming Mismatches Across All Admin Pages

- Sidebar "Bookings Pipeline" vs page title "Operations Pipeline"

- Sidebar "Staff Registry" vs page title "Staff Roster Setup"

- Sidebar "Outlets & Managers" vs page title "Outlets & Operations"

- Confusing for admins — undermines trust in the platform

V3-010: Operations Pipeline Shows "No grid columns available"

- Schedule grid has no staff columns despite 2 active therapists

- Bookings appear as full-width bars with no staff assignment visible

- Renders the schedule view unusable for operations management

V3-011: Revenue Mismatch on Executive Dashboard

- Gross Settled Revenue shows "Rp 0"

- Outlet Performance Leaderboard shows Rp 475,000 + Rp 400,000 = Rp 875,000

- 4 lifetime bookings, 2 confirmed sessions — revenue should not be zero

- Same as v2 — not fixed

V3-012: Currency Format Inconsistency Across Platform

- Consumer app: "IDR 200K" (monospace, abbreviated)

- Admin dashboard: "Rp 0" (no separators)

- Admin leaderboard: "Rp 475,000" (comma separators)

- Indonesian standard: "Rp 475.000" (period separators)

- Three different formats in use — none follow Indonesian convention

V3-013: /services Route Has No Dedicated Page

- /services redirects to homepage instead of showing all services

- "SEE ALL" link should navigate to a services listing page

- Users cannot browse all available services

## MEDIUM (8 findings)

- V3-014: Therapist name "indra" not capitalized — should be "Indra" (data quality)

- V3-015: Staff form pre-filled with "Sarah Jenkins" placeholder data — should be empty for new entries

- V3-016: Booking summary — Contact Details section hidden behind "Confirm Booking" button

- V3-017: Time format inconsistency — admin uses periods (09.00), booking flow uses colons (09:00)

- V3-018: Credit card rate field uses comma decimal (0,02) — inconsistent with other numeric fields

- V3-019: Therapist "indra" shows as option for Assisted Stretching booking despite specializing in Sports Massage — service-therapist mismatch

- V3-020: Pondok Indah outlet missing from Executive Dashboard leaderboard (only shows Home Service and Dash Padel)

- V3-021: Staff assigned to Pondok Indah but "Dispatched for Home Service" — yet appear in Dash Padel booking flow (staff assignment inconsistency)

## LOW (4 findings)

- V3-022: "24 people looking" scarcity indicator on booking time slots — may be hardcoded/misleading

- V3-023: App renders fixed mobile-width on desktop — no responsive desktop layout

- V3-024: Login page field labeled "MOBILE NUMBER" but accepts admin code "0000" — unified login with no admin-specific path

- V3-025: Custom 404 page text "The wellness therapy or page you are looking for..." — generic and unprofessional for a branded app

# 4. Performance Benchmark Results

| Page | TTFB (ms) | FCP (ms) | DOM Loaded (ms) | Load Complete (ms) | Status |
| --- | --- | --- | --- | --- | --- |
| / (Homepage) | 4,339 | 13,232 | 4,538 | 5,224 | CRITICAL |
| /book | 350 | 13,952 | 473 | 677 | CRITICAL |
| /admin | 378 | 15,240 | N/A | 587 | CRITICAL |
| /admin/schedule | N/A | N/A | N/A | N/A | Loaded OK |
| /admin/staff | N/A | N/A | N/A | N/A | Loaded OK |
| /admin/outlets | N/A | N/A | N/A | N/A | Loaded OK |
| /admin/settings | N/A | N/A | N/A | N/A | Loaded OK |
| /pos | N/A | N/A | N/A | N/A | 404 NOT FOUND |

Targets: TTFB < 800ms, FCP < 1,800ms

All measured FCP values exceed target by 7-8x.

# 5. Security Audit Results

| Check | Status | Details |
| --- | --- | --- |
| HSTS | PASS | max-age=63072000 |
| CSP | FAIL | Missing entirely |
| X-Frame-Options | FAIL | Missing |
| X-Content-Type-Options | FAIL | Missing |
| Referrer-Policy | FAIL | Missing |
| Permissions-Policy | FAIL | Missing |
| Server Header | FAIL | Exposes "Vercel" |
| X-Powered-By | FAIL | Exposes "Next.js" |
| Admin Auth Redirect | PASS | Unauthenticated redirected to / |
| Admin Credentials | FAIL | Trivial (0000/admin) |
| CORS | PASS | Same-origin (not wildcard) |
| localStorage Sensitive Data | PASS | No secrets in localStorage |

# 6. Recommendations Priority Roadmap

## Immediate (Before Deployment):

- Fix FCP — this is the single biggest blocker. Investigate render-blocking JS, implement SSR/SSG, code-split aggressively.

- Add all 5 missing security headers via Next.js middleware or vercel.json

- Remove Server/X-Powered-By headers

- Change admin credentials — implement proper authentication

- Build POS system if required for launch, or remove from scope

- Fix admin sidebar navigation

## Next Sprint:

- Standardize currency format to "Rp XXX.XXX" everywhere

- Fix revenue mismatch on dashboard

- Fix naming mismatches across admin pages

- Fix Operations Pipeline grid columns

- Create dedicated /services page

- Fix "SEE ALL" link

## Future:

- Add responsive desktop layout

- Implement rate limiting on login

- Add MFA for admin accounts

- Fix all medium/low data quality issues

# 7. Conclusion

The platform has made progress since v2 — the booking flow is now fully functional end-to-end, several bugs were fixed, and the overall user journey for booking is much improved. However, critical performance issues have worsened (FCP regression), security headers remain unaddressed, and the POS system requested for audit does not exist. The deployment readiness score has decreased from 5.4/10 to 5.0/10 due to the TTFB regression and POS absence. The app is NOT ready for production deployment until at minimum: FCP is brought under 2.5s, security headers are implemented, and admin credentials are changed.