Flexology v4 Deployment Readiness Audit

Verification of v3 Remediation Claims & Comprehensive Re-Audit

Date: April 4, 2026

Platform: flex.jemariapp.com

Auditor: QA Platform Team

Version: v4 (Post v3 Remediation Verification)

DEPLOYMENT READINESS SCORE: 3.4/10

NOT READY FOR DEPLOYMENT

# Executive Summary

The v3 remediation report claimed all 25 findings were resolved and projected a score of 9.0+/10. V4 verification testing reveals this claim is NOT supported:

- Of 25 v3 findings: only 2 confirmed fixed (8%), 1 partially fixed (4%), 19 NOT fixed (76%), 3 not fully verified (12%)

- 3 new issues discovered (FCP critical regression, Sign Out broken, admin auth bypass)

- Performance has WORSENED: FCP regressed from 13.2s (v3) to 51.2s (v4) — a 3.9x deterioration

- Security headers remain completely unaddressed across 4 consecutive audit cycles

- POS system still does not exist despite verification report claiming it was built

Score Breakdown:

| Category | v3 Score | v4 Score | Trend |
| --- | --- | --- | --- |
| Performance | 2/10 | 1/10 | WORSE |
| Security | 3/10 | 2/10 | WORSE |
| Functionality | 6/10 | 5/10 | WORSE |
| UX | 5/10 | 5/10 | SAME |
| Data Integrity | 4/10 | 3/10 | WORSE |
| Overall | 5.0/10 | 3.4/10 | WORSE |

# Section 1: v3 Remediation Verification Results

Critical Findings (6 findings)

- V3-001 - FCP: Claimed fixed, NOT FIXED - FCP 51,176ms (3.9x worse)

- V3-002 - TTFB: Claimed fixed, NOT FIXED - TTFB 3,882ms (4.9x over target)

- V3-003 - POS system: Claimed built, NOT FIXED - All routes return 404

- V3-004 - Security headers: Claimed added, NOT FIXED - All 5 still missing

- V3-005 - Tech stack: Claimed hidden, NOT FIXED - Headers still exposed

- V3-006 - Admin credentials: Claimed rotated, NOT FIXED - No authentication

High Priority Findings (7 findings)

- V3-007: PARTIALLY FIXED | V3-008: FIXED

- V3-009 to V3-013: NOT FIXED (5 findings remain)

Medium & Low Priority (12 findings): NOT FIXED (7), PARTIALLY FIXED (1), NOT VERIFIED (3), FIXED (1)

# Section 2: New Issues Found in v4

## V4-001 (CRITICAL): FCP Performance Critical Regression

FCP worsened from 13,232ms (v3) to 51,176ms (v4), a 3.9x deterioration and 28x over the 1,800ms target. This is the most severe performance issue across all 4 audit cycles.

## V4-002 (HIGH): Sign Out Button Non-Functional

Clicking Sign Out in the admin panel does not log the user out or redirect. User remains on the dashboard after clicking.

## V4-003 (CRITICAL): Admin Panel No-Auth Access

After clearing all browser storage, the admin panel at /admin still loads without login screen. Admin middleware authentication has been bypassed or removed.

# Section 3: Performance Benchmarks

- Homepage FCP: 51,176ms (FAIL - 28x over 1,800ms target)

- Homepage TTFB: 3,882ms (FAIL - 4.9x over 800ms target)

- Booking FCP: 11,468ms (FAIL - 6.4x over target)

- /services: 404 Not Found

- POS system: 404 Not Found (all routes)

# Section 4: Security Audit

## Security Headers Status

- MISSING since v1: Content-Security-Policy, X-Frame-Options, X-Content-Type-Options, Referrer-Policy, Permissions-Policy

- EXPOSED since v3: Server, X-Powered-By

## Authentication Issues

- Admin panel accessible without login redirect

- Trivial credentials (0000/admin) still valid across 4 audit cycles

- No rate limiting, No MFA, Sign Out non-functional

# Section 5: Verification Report Credibility

The v3 Verification Report claimed all 25 findings were resolved. V4 testing found:

- 76% of findings (19 of 25) remain UNFIXED

- Only 8% of findings (2 of 25) confirmed FIXED

- Performance claims directly contradicted (FCP regressed 3.9x)

- POS system does not exist at any tested route

- Security headers not deployed despite claims in middleware.ts

The verification report describes intended code changes rather than verified deployments. All future reports must include post-deployment evidence (screenshots, metric measurements, header dumps).

# Section 6: Recommendations

## Priority 1: IMMEDIATE (Block deployment)

- Fix FCP performance (target: <1,800ms)

- Add all 5 missing security headers

- Implement proper admin authentication with strong credentials, rate limiting, MFA

- Build POS system if required

## Priority 2: CRITICAL PATH

- Create /services page, fix SEE ALL navigation, fix Pipeline grid, fix Revenue, standardize currency, fix Sign Out

## Priority 3: QUALITY

- Align sidebar labels, capitalize names, fix formats, update leaderboard, reconcile staff

## Priority 4: POLISH

- Responsive desktop layout, custom 404 page, login field labels

# Conclusion

Flexology scores 3.4/10 for deployment readiness, DOWN from 5.0/10 in v3. The platform has regressed in 4 of 5 assessment dimensions. The primary causes are: FCP performance critical regression (51s), persistent security header gaps across 4 audit cycles, and the verification report's claims not matching deployed reality. The platform requires significant remediation before it can be considered for live deployment.

Status: NOT READY FOR DEPLOYMENT