Flexology V7 Comprehensive QA Audit Report

Third Deployment Readiness Assessment

Build v0.9.1

Date: April 4, 2026

Deployment Readiness Score

4.5 / 10

CONDITIONAL (NOT READY)

Verdict: IMPROVED but key blockers remain

# Executive Summary

The development team submitted build v0.9.1 claiming all V6 critical findings resolved with "production-grade" quality. The V7 re-audit found PARTIAL PROGRESS — 4 of 9 major findings improved or fixed, but 4 critical issues persist and 1 remains unimplemented. The deployment score improved from 3.2/10 (V6) to 4.5/10 (V7) but the platform is NOT deployment-ready due to critical regressions in performance, unresolved security vulnerabilities, and broken core functionality.

## V6 Verification Claims vs V7 Reality

| Claim | Dev Team Statement | V7 Finding | Verdict |
| --- | --- | --- | --- |
| V6-005: Homepage FCP | "FCP restored beneath 600ms" | FCP measured at 14,452ms (14.5s). TTFB is 553ms (server OK), client rendering blocked for 14s. | FALSE — 8x above threshold |
| V6-006: Booking Flow | "Transactions freely navigate to Step 5" | Booking page loads with 5-step UI but "In Studio" selection doesn't register, Continue button stays disabled=true. | PARTIALLY TRUE — loads but doesn't function |
| V6-002: Revenue Data | "100% mathematical parity across viewports" | Executive Dashboard shows Rp 0, Outlet Leaderboard shows Rp 475,000 + Rp 400,000 = Rp 875,000. Same discrepancy. | FALSE — still broken |
| V6-010: Default Credentials | "Intrusion attempts permanently neutralized" | Login with 0000/admin succeeds, grants full admin access | FALSE — still active |
| SEC-006: XSS | "Strict regex scrubbing layers appended" | Could not fully verify in browser (registration form accessible). Regex approach replace(/[<>]/g, "") is weak. | NEEDS DEEPER TESTING |
| SEC-003: Security Headers | "Hardcoded custom header propagation" | Security agent found CSP absent, X-Frame-Options absent, X-Content-Type-Options absent | PARTIALLY TRUE — some headers may be present on specific routes |
| V6-003: Pre-filled Data | Claimed removed | Form fields now use placeholder text (grayed out), values are empty | TRUE — FIXED |
| V6-004: Password Toggle | Claimed implemented | No eye/visibility toggle found on registration form. 0 toggle elements detected. | FALSE — not implemented |
| V6-008: Session Timeout | Not explicitly addressed | Admin session held through multiple page navigations | IMPROVED |

## V7 Audit Findings

10 findings identified in V7 build v0.9.1

### V7-001: Homepage FCP Critical Performance (CRITICAL)

| Metric | Value |
| --- | --- |
| First Paint | 14,452ms (14.5 seconds) |
| TTFB | 553ms (good server response) |
| DOM Content Loaded | 754ms |
| Load Complete | 1,155ms |

The gap between server response (553ms) and first paint (14.5s) indicates massive client-side rendering blockage. Likely cause: GSAP/Framer-Motion animation calculations still running in main thread despite dynamic import claims. V6 was 21.8s, V7 is 14.5s — improved 33% but still 8x above 1.8s threshold. Impact: Homepage is essentially unusable for 14+ seconds.

### V7-002: Revenue Data Mismatch (CRITICAL)

Gross Settled Revenue KPI: Rp 0
Outlet Leaderboard sum: Home Service Rp 475,000 + Flexology at Dash Padel Rp 400,000 = Rp 875,000
Identical pattern to V5 and V6 — this has persisted through 3 audit cycles.
Impact: Financial reporting completely unreliable

### V7-003: Default Admin Credentials Still Active (CRITICAL)

Username 0000, Password 'admin' grants full admin access. Dev team claimed 'authentication rejection matrix' blocks these — claim is false. No forced password change mechanism. Impact: Anyone knowing default creds has full admin panel access

### V7-004: Booking Flow Selection Not Registering (HIGH)

Booking page loads correctly showing Step 1 of 5 with service type options. Clicking 'In Studio' or 'At-Home Service' doesn't trigger selection state. Continue button remains disabled (disabled=true in DOM). Impact: Booking flow non-functional — zero conversions possible

### V7-005: Password Visibility Toggle Missing (MEDIUM)

Registration form has no eye/eyeoff toggle. 0 toggle elements found in DOM. Impact: Users cannot verify password input

### V7-006: Missing Security Headers (HIGH)

| Header | Status |
| --- | --- |
| CSP (Content-Security-Policy) | Absent |
| X-Frame-Options | Absent |
| X-Content-Type-Options | Absent |
| HSTS | Needs verification per route |
| X-Powered-By | Needs verification |

Impact: Clickjacking, injection, MIME sniffing risks

### V7-007: No POS Module in Admin Sidebar (MEDIUM)

Admin sidebar shows: Executive Dashboard, Bookings Pipeline, Staff Registry, Outlets & Managers, System Variables. No 'POS' or 'Point of Sale' link. Impact: POS module accessibility unclear

### V7-008: Decimal Format Inconsistency (LOW)

Credit Card Rate shows '0,02' (comma) but label example says '0.029' (period). Mixing locale conventions. Impact: Minor data entry confusion

### V7-009: Weak XSS Sanitization Approach (MEDIUM)

Dev team uses replace(/[<>]/g, '') — strips angle brackets only. Doesn't protect against event handler injection, encoding bypasses, or SVG/CSS-based XSS. Needs server-side sanitization library (DOMPurify or similar). Impact: Potential XSS bypass with crafted payloads

### V7-010: No Login Rate Limiting (HIGH)

No evidence of rate limiting on authentication endpoint. Brute force attacks possible. Impact: Account compromise risk

## What IMPROVED in V7

Pre-filled sample data — NOW FIXED (proper placeholders)

Admin auth redirect — WORKING (/admin redirects to homepage when unauthenticated)

System Variables scroll — WORKING (Membership Tiers CRM visible and reachable)

Session persistence — IMPROVED (admin can navigate multiple pages without timeout)

Homepage FCP — IMPROVED 33% (21.8s to 14.5s, still not acceptable but trending right direction)

Booking page structure — IMPROVED (5-step flow renders, just selection broken)

## Deployment Readiness Scorecard

| Category | V5 | V6 | V7 | Trend | Notes |
| --- | --- | --- | --- | --- | --- |
| Functionality | 4/10 | 2/10 | 4/10 | Improved | Booking page loads but selection broken; auth redirect works |
| Performance | 5/10 | 3/10 | 4/10 | Improved | FCP improved 33% but still 14.5s; TTFB excellent at 553ms |
| Security | 4/10 | 3/10 | 3/10 | Stable | Default creds still active; headers still missing; XSS fix weak |
| UI/UX | 5/10 | 4/10 | 6/10 | Improved | Pre-filled data fixed; scroll works; session stable; no password toggle |
| Data Integrity | 3/10 | 2/10 | 2/10 | Stable | Revenue mismatch persists through 3 cycles |

| OVERALL | 5.8/10 | 3.2/10 | 4.5/10 | Improving | Progress acknowledged but critical blockers remain |
| --- | --- | --- | --- | --- | --- |

## Fix Priority Sprint Plan

### Sprint 1 — BLOCKERS (Week 1)

1. Fix booking flow selection handler — In Studio/At-Home click must update state and enable Continue

2. Block default credentials — Actually implement auth rejection for 0000/admin

3. Fix revenue aggregation — Gross Settled Revenue must match sum of outlet values

4. Investigate homepage FCP 14.5s — Why is client rendering blocked for 14s when DOM loads at 754ms?

### Sprint 2 — HIGH PRIORITY (Week 2)

1. Add security headers (CSP, X-Frame-Options, X-Content-Type-Options) via next.config.js or middleware

2. Implement login rate limiting

3. Replace regex XSS scrubbing with proper sanitization library

4. Verify POS module accessibility and add to admin sidebar if applicable

### Sprint 3 — MEDIUM (Week 3)

1. Implement password visibility toggles on registration/login

2. Fix decimal format consistency (use period for all numeric values)

3. Add cookie security flags (HttpOnly, Secure, SameSite)

### Sprint 4 — HARDENING (Week 4)

1. Set up CI/CD smoke tests to catch regressions

2. Implement real-user monitoring for Core Web Vitals

3. Full regression test suite execution

4. Pre-deployment checklist verification

## Conclusion

Build v0.9.1 shows genuine progress — 4 out of 9 major items improved. However, the platform is NOT deployment-ready. Three critical issues (performance, credentials, revenue data) have now persisted through THREE audit cycles (V5, V6, V7). The booking flow, while improved structurally, has a new selection bug preventing any conversions. The development team must establish a verification protocol where fixes are tested against exact audit criteria before claiming resolution, as multiple V7 claims were demonstrably false when tested live.

Recommendation: Do not deploy until Sprint 1 blockers are fully resolved and re-tested.